Problem Deliverables:

- Vendor selection

  - This will include the analysis of multiple vendor quotes to determine the most complete and cost effective option.  Required forms can be found on your flash drive.

    - Light Fixtures

    - Design Build Lighting Control

    - Switchgear

- Man loaded schedule

  - Include weekly and peak manpower projections based off of the General Contractors schedule.

  - Note all electrical milestones.

  - Include quotable item estimated delivery/ installation dates if required.

- Updated final estimate

  - Includes final vendor selections.

  - Fire Alarm modifications as (if) required.

  - Impacts to gross margin.

  - Etc.

- Provide log with all the estimate changes including any associated cost impacts.  ROM costs (rough orders of magnitude) are acceptable.

- Detailed light fixture submittal with all required accessories identified.