Hall Of Justice

Addendum #1

Part A - Change to TI Space Plans

The Tenant Improvement Program included in the RFP Documents has now changed because the anticipated tenancy in the Hall of Justice has been reduced from FOUR entities to TWO: the District Attorney and the Sheriff Department.   Included in this Addendum are the revised occupancy requirements by floor for each of these departments.

The proposer is to revise the blocking and stacking plans for each floor to accommodate the required occupancy of each floor of the building per the occupancy requirements and building area calculations.  Demonstrate how this will be applied by providing a complete space plan layout of the Sheriff's Department 8th floor to include the office space layout and the furniture plan for this floor.

Part B - Proposal Organization

Proposers shall submit the following content in their proposal to the Owner:

Tab 1)  Financial - include your cost proposal/budget and any other relevant financial data.

Tab 2)  Work Plan - including your organization chart, staffing plan, design and construction approach, risk mitigation plan, and site utilization, access and logistics plan.

Tab 3)  Schedule - include any phasing and schedule related material

Tab 4)  Design scope - including all materials that describe the project you are proposing to build

Tab 5)  Discretionary material - this section is completely up to the discretion of each proposer.  In this area, place any proposed alternates or enhancements that vary materially from the RFP requirements.

Part C - Historic Cost Delta Matrix

Proposers shall refer to the attached Excel file for the Owner's listing of historic elements to be considered.

PLEASE NOTE THAT THERE IS NO CHANGE IN THE PROJECT COMPLETION DATE.

End of Addendum #1