Date: 		February 9, 2022
Subject: 	Value Statement
Project:	Clark Arena Project
Prepared by: 	Clark Construction in conjunction with Owner Team

Issue No: 	14
__________________________________________________________________________________________

Reviewing the project purchasing report as you are entering the latter half of the project, there is one major unpurchased scope remaining to buy out, site paving / landscaping.  You have received proposals from local bidders, and none of them fit into your GMP budget of $10M. How can you potentially create the opportunity for cost savings and either get the scope back into budget or closer to the original budget?

- Based on the qualifications of the subcontractors, who are you going to select? Who should be responsible for costs beyond the GMP budget and why?

- How can you potentially create the opportunity for cost savings and either get the scope back into budget or closer to the original budget?