Contract Comparison

Objective:

Determine which contract is the better choice for the company.

Method:

In the boxes below, compare the corresponding sections from the two contracts and explain which section would be a better fit for DPR and why.

- For example, Compare Section A – “DPR Responsibilities” for Contract A vs. Section A – “DPR Responsibilities” for Contract B and explain which Section A would be a better fit for DPR based on the risks.

- DPR Responsibilities

- Owner Responsibilities

- Scope

- Time

- Budget/GMP/Contract Sum

- Cost Reimbursement & Billings

- Indemnification/Insurance

- Changes

- Damages/Disputes

- Design-Build – if applicable

- Other

- Top 3 Significant Risks from this Contract

Which Contract is a Better Fit for DPR and why?