Sparky’s Electric

# BID/BUDGET PROPOSAL

TO:	DPR Construction	DATE:	February 4, 2021

ATTN:	Estimating	PROPOSAL No.:	GT2017

JOB:	Gene Theory Campus

# We are pleased to present our proposal for the referenced project. Our quotation includes all labor, tools, material, and applicable taxes required for a complete electrical installation. It is based on the following documents:

# Bid set of drawings dated: 08/08/2017

# CP1 Electrical drawings 1E-001 through 1E-703 (19 sheets)

# CP2 Electrical drawings 2E-001 through 2E-705 (82 sheets)

# CP3 Electrical drawings 3E-001 through 3E-803 (24 sheets)

# Electrical Specification sections

# Addenda - 1, 1.1, and 2.1 - all dated 29 August 2017

| # Item # | # CP-2 New Building | # $ Amount |
| --- | --- | --- |
| # 001 | # Site Lighting | # $ 247,695.00 |
| # 002 | # Temp Power & Lighting | # $ 12,649.00 |
| # 003 | # Distribution & feeders | # $ 1,115,855.00 |
| # 004 | # Power Branch & LV systems rough in (include equip. hook up) | # $ 825,858.00 |
| # 005 | # Lighting with controls & branch | # $1,052,563.00 |
| # 006 | # Fire Alarm | # $ 269,222.00 |
|  | # Total Gross Base Bid Amount CP-2 | # $ 3,523,842.00 |

# See Bid Form for Pricing Breakouts

# Requested Additive Alternates (Base Bid includes 12 hr tank w/ 1350 gallon capacity):

# 24 hour generator fuel tank w/ 2900 gallons of fuel: $32,103.00

# 48 hour generator fuel tank w/ 5100 gallons of fuel: $56,584.00

# 72 hour generator fuel tank w/ 7700 gallons of fuel: $94,021.00

# Elevator disconnects consist of (obtained from elevator info emailed on 01 Sept 2017):

# PE3: 55A (40AF) 480V with required circuit

# PE1: 78A (60AF) 480V with required circuit

# SE1: 55A (40AF) 480V with required circuit

# G1: 100A (90AF) 208V with required circuit

# G2: 100A (90AF) 208V with required circuit

# Clarifications:

# The correctness and completeness of the contract documents is the sole responsibility of those who have prepared them. This proposal covers only that work that is adequately shown described and/or detailed in the above referenced contract documents.

# Sparky’s Electric reserves its right to accept, reject, or negotiate applicable terms and conditions of any contract to be entered into, in good faith, with the customer upon award of the work. Also by submission of this proposal Sparky’s Electric shall not be bound to accept or perform the proposed work until terms are fully agreed to by both parties in writing. All change orders to be reviewed, agreed upon and signed by all parties prior to the commencement of any additional work. Sparky’s Electric shall be held harmless due to any or all delays in the project schedule caused by other companies or their representatives’ delays or deficiencies.

- All material prices are quoted as of the date of proposal.  An increase of market condition commodities would require a commiserated increase scalable to that of updated vendor quotes

# Price is based on normal working hours, which are 7:00AM - 3:30PM Monday through Friday.

# General Contractor shall provide onsite, at no cost to Sparky’s Electric, trash and recycling containers, toilet facilities, and water for trenching/backfilling operations.

# It is assumed that there is on-site parking at no cost for workers

# All photo voltaic work (except conduits, where shown) is considered future work, and is not included in this quote.

# All low voltage systems (except fire alarm) are assumed to be provided by others. Rough in boxes and raceways will be furnished in this quote.

# Taking exception to ‘2.39’ on Bid Form, as the supplier we are using does not make an 8 hr. tank - 12 hr. is the smallest available.

# Taking exception to ‘2.06’ on Bid Form, as no VFD’s are shown on drawings

# Assuming the handrail vendor will furnish the rail lighting. Sparky’s will supply power

# Breakouts are intended for budgetary use only, not for scope selection

# Taking exclusion to the Generator spec: ARC Energy Reduction switch on the breaker, as none of the Generator vendors acknowledge what this is.

# We are using ring and string, and stub-up methods for LV rough-in at locations shown on drawings.

# Exclusions:

# All added costs associated with California Assembly Bill 219 Concrete Delivery Legislation (this is due to the changes back and forth on this issue)

# All permits and fees

# Composite cleanup, other than our daily self duties

# Site lighting permits

# Noise permits

# Utility company fees

# Design and engineering fees

# Premium portion of overtime

# Payment and performance bond cost

# Bid allowances

# Sealing of all rated/non rated walls for fire stopping or sound

# Temporary power and lighting

# Fixture ceiling support wires (Sparky’s Electric will tie off fixture. Wire to be in place at the time fixtures are installed)

# Field painting or coatings

# Handling, removal, and disposal of hazardous materials

# Backing or blocking for electrical equipment and light fixtures

# Supplemental steel needed for electrical supports

# Non-destructive testing (x-ray, etc.)

# Cutting, coring and patching of existing hard surfaces (such as walls, ceilings, floors, sidewalks, roads)

# Concrete pole base(s) & rebar

# Formed/poured in place concrete

# Dewatering

# Joint utility trench

# Spoils removal (spoils will be stockpiled on site next to trenches)

# Trenching in hard or rocky soil conditions as defined below:

# Inability to achieve 18” wide x 40” deep x 30 ft long trench in one hour of operation using a Cat 420 backhoe

# Any condition which requires a ripper, blasting, breaking or drilling

# Trenching in conditions which differ from the geotechnical report

# Rock breaking or haul away

# Shoring

# Traffic control

# Trench plates

# Off site work

# Surveying, layout, and staking

# Soil and material screening

# Importation of backfill materials and select backfill materials

# Repair or replacement of landscaping and irrigation components

# Concrete and soil testing

# Fees for underground locating services

# All costs associated with the permitting, designing or implementing the SWPPP including fines and penalties

# Protective bumper bollards

# Generator APCD permit fees

# Generator mechanical fuel piping and exhaust systems

# Generator health risk assessment study and fees including any additional requirements that may be needed as a result of this study

# Material and or labor escalations

# HVAC control wire and conduit

# Installation of duct detectors

# VFD’s and Combination starters

# Demolition (Sparky’s Electric will do safe-off and disconnect)

# Field office or job site security

# Conduit, raceway, or sleeves for soda, beverage, or refrigerant lines

# Low voltage system such as:

# Communications

# Intercom

# Public Address

# Audio Visual

# Intrusion Detection

# Access Control

# Video Surveillance

# We thank you for the opportunity to assist you on this project and hope that you will favor us with this work. As always, your telephone inquiries will yield a prompt response.

# This quotation is valid for (60) days from the above date.

# Sincerely,

# Energizer Bunny

# Senior Estimator

# Sparky’s Electric Corporation

# Est # 17-00750

# Sparky’s Electric Corporation is certified as a Minority Business Enterprise (MBE). Certification is available upon request.